Vanier College

Faculty of Science and Technology

**System Development**

**420-436-VA (Sect. 00002)**

Team Logbook 02

**Orange Team**

Krikor Astour

Christina Kallas

Kerian Loerick-Roger

Veaceslav Vlas

Andy-Tason Nguyen-Chao

We, the Orange Team, certify that this assignment is our own work

Table of Contents

[Meetings 3](#_Toc97019024)

[Fifth Meeting 3](#_Toc97019025)

[Sixth Meeting 4](#_Toc97019026)

[Work done outside of meeting no6 before the next meeting 5](#_Toc97019027)

# Meetings

## Fifth Meeting

**Wednesday, 16th of February, 2022 – in class from 12:35 to 12:52**

**Attendance:**

* Astour, Krikor
* Kallas, Christina
* Loerick-Roger, Kerian

**Decisions:**

> Splitting the work for Deliverable 02:

* Andy:
  + Front Matter
  + Executive Overview
* Christina and Kerian:
  + Open Questions
  + Questionnaire
* Veaceslav and Krikor
  + About (description of business domain, business environment, business problem and references)

> Need another meeting with the client about requirements and questionnaires for Deliverable 02

**Work done:**

* Before the meeting (at school, outside of class):
  + Kerian and Christina made a list of questions to ask the client for Deliverable 02
* Christina, Kerian and Krikor attended a meeting with the client (zoom meeting):
  + Kerian asked the questions
  + Christina took all the notes
  + Christina did the minutes report for this meeting
* DURING THE DELIVERABLE (due the 18th of February):
  + Kerian & Christina:
    - Executive Overview
  + Chrisitna:
    - Open Questions
    - Questionnaire
    - Front Matter
    - Final Overview and edit of the project
  + Krikor and Veaceslav:
    - About (description of business domain, business environment, business problem and references)

## Sixth Meeting

**Wednesday, 23rd of February, 2022 – in class from 12:45 to 12:55**

**Attendance:**

* Astour, Krikor
* Kallas, Christina
* Loerick-Roger, Kerian

**Decisions:**

> Team decided how to go about the deliverable 03

* 2 days to do UML
* 2 days for the Flow Chart
* 3 days for the Use Case information charts
* 2 days to finish the actual deliverable document

\*\* Note that the reason we did not split the work on who does what is because of conflicting schedules, we need a timeline and not a split project

**Work Done:**

* The minutes report was done by Christina
* The decision was made as a consensus

## Work done outside of meeting no6 before the next meeting

**After the 23rd of February**

**Work done:**

* Christina worked on the UML (in class):
  + Began the Overview UML page (not finished)
  + Login Feature UML
  + Creating User Feature UML
  + Completing Purchase Feature UML
  + Began the Admin Control Feature UML (not finished)
* Kerian & Veaceslav (in class):
  + Prepared third questionnaire for next meeting with client
* Kerian & Krikor (in class and at home, outside of class hours):
  + Continued the Overview UML page (not finished)
  + Edited the Login Feature UML
  + Edited the Complete a Purchase Feature UML
  + Edited the Creating an account Feature UML
  + Created and (mostly) finished the FlowChart
* Christina (in class):
  + Worked on Team Logbook