Vanier College

Faculty of Science and Technology

**System Development**

**420-436-VA (Sect. 00002)**

Team Logbook 02

**Orange Team**

Krikor Astour

Christina Kallas

Kerian Loerick-Roger

Veaceslav Vlas

Andy-Tason Nguyen-Chao

We, the Orange Team, certify that this assignment is our own work

Table of Contents

[Meetings 3](#_Toc97019024)

[Fifth Meeting 3](#_Toc97019025)

[Sixth Meeting 4](#_Toc97019026)

[Work done outside of meeting no6 before the next meeting 5](#_Toc97019027)

# Meetings

## Fifth Meeting

**Wednesday, 16th of February, 2022**

**Attendance:**

* Astour, Krikor
* Kallas, Christina
* Loerick-Roger, Kerian

**Decisions:**

> Splitting the work for Deliverable 02:

* Andy:
  + Front Matter
  + Executive Overview
* Christina and Kerian:
  + Open Questions
  + Questionnaire
* Veaceslav and Krikor
  + About (description of business domain, business environment, business problem and references)

> Need another meeting with the client about requirements and questionnaires for Deliverable 02

**Work done:**

* Before the meeting:
  + Kerian and Christina made a list of questions to ask the client for Deliverable 02
* Christina, Kerian and Krikor attended a meeting with the client:
  + Kerian asked the questions
  + Christina took all the notes
  + Christina did the minutes report for this meeting
* DURING THE DELIVERABLE (due the 18th of February):
  + Kerian & Christina:
    - Executive Overview
  + Chrisitna:
    - Open Questions
    - Questionnaire
    - Front Matter
    - Final Overview and edit of the project
  + Krikor and Veaceslav:
    - About (description of business domain, business environment, business problem and references)

## Sixth Meeting

**Wednesday, 23rd of February, 2022**

**Attendance:**

* Astour, Krikor
* Kallas, Christina
* Loerick-Roger, Kerian

**Decisions:**

> Team decided how to go about the deliverable 03

* 2 days to do UML
* 2 days for the Flow Chart
* 3 days for the Use Case information charts
* 2 days to finish the actual deliverable document

\*\* Note that the reason we did not split the work on who does what is because of conflicting schedules, we need a timeline and not a split project

**Work Done:**

* The minutes report was done by Christina
* The decision was made as a consensus

## Work done outside of meeting no6 before the next meeting

**Between the 23rd and 28th of February**

**Work done:**

* Christina worked on the UML:
  + Began the Overview UML page (not finished)
  + Login Feature UML
  + Creating User Feature UML
  + Completing Purchase Feature UML
  + Began the Admin Control Feature UML (not finished)
* Kerian & Veaceslav:
  + Prepared third questionnaire for next meeting with client
* Kerian & Krikor:
  + Continued the Overview UML page (not finished)
  + Edited the Login Feature UML
  + Edited the Complete a Purchase Feature UML
  + Edited the Creating an account Feature UML
  + Created and (mostly) finished the FlowChart
* Christina:
  + Worked on Team Logbook
* Krikor:
  + Edited the Gantt Chart to accommodate changes made

**1st of March – At school together:**

* Christina, Kerian and Krikor
  + Discussed how to go about finishing the deliverable
  + Brought changes to the questionnaire for our client
  + Small changes to the UML
* Kerian:
  + Class Diagram

**2nd of March – At home Separately:**

* Andy:
  + Front Matter of Deliverable03
* Veaceslav:
  + Update the Gantt Chart from Deliverable01
* Christina:
  + Worked on the descriptive Use Case tables:
    - LT-CreateUser (Creating User)
    - LT-Login (Login)
    - LT-Promo (Sending Promotional Emails)
    - LT-Contact (Sending Emails to the Admin)
    - LT-CheckoutWithPaypal (Checking out with Paypal)
    - LT-CheckoutWithCard (Checking out with a card)
    - LT-AddProduct (Adding a Product)
    - LT-UpdateProduct (Updating a Product)
    - LT-RemoveProduct(Removing a Product)
    - LT-ManageOrders (Managing Orders)
    - LT-EditProfile (Editing Customer Profile)
    - LT-RemoveFromCart (Removing Item from Cart)
    - LT-ViewPromos (View Customers who have Promotions)
* Krikor:
  + Continued Class Diagram
  + Fixed issues within the flowchart

**3rd of March:**

|  |  |  |
| --- | --- | --- |
| **Student** | **At home, separately** | **In class, together** |
| **Christina Kallas** | > Worked on the descriptive Use Case tables:  - LT-EditProfile (Editing Customer Profile)  - LT-RemoveFromCart (Removing Item from Cart)  > Worked on Deliverable03:  - Summary of the Client (finished)  - Business Problem (finished)  - Narrative Description (started but incomplete)  - Appendix 2 (UML Templates – completed) | > Worked on Deliverable03:  - Executive Overview  - Appendix 6 (Empty due to client’s discomfort) |
| **Krikor** | > Worked on the UML  - Working on the admin UML page | > Editing the Class Diagram  > Editing the Flow Chart  > Final Edits to the UML |
| **Andy** | N/A | N/A – Did not show up |
| **Veaceslav** | N/A | N/A – Did not show up |
| **Kerian** | N/A | > Editing the Class Diagram  > Edit the Flow Chart  > Added Screenshots for Appendix 1,3 and 4/5 |

Before Meeting 07:

* Andy transferred GitHub repository ownership to Christina (as per her request)
* Christina Edited a section in Deliverable03
* Christina planned the meeting agenda and split the work evenly for her team as team leader for deliverable 04
* Christina worked on deliverable04
  + Front Matter
  + Description of the future system information (done by mistake in deliverable 03)
* Christina Edited the README.md file in GitHub
* Christina updated the Team Logbook